Agile Project Management Plan

Local Community Skill Exchange and Help Board

Group F  |  Syed Abdullah Maaz  |  Fahad Ahmed

Agile (Scrum) plan for building a community platform where neighbors post help requests and offers, match by location, chat, and rate each other. The project runs in 2 sprints of 2 weeks each.

## Agile Sprint Diagram

## Sprint Summary

| Sprint | Duration | Objective | Outcome |
| --- | --- | --- | --- |
| Sprint 1 | Week 1–2 | Set up project and build user accounts & listings | Users can register, create profiles, and post/browse help listings |
| Sprint 2 | Week 3–4 | Add search, chat, ratings, and deploy | Full working prototype with chat, ratings, and safety features |

## Sprint 1 — User Accounts & Listings

| Tasks | Deliverables |
| --- | --- |
| Set up Django + PostgreSQL | Working dev environment |
| User registration & email verification | Members can sign up and log in |
| Profile page (skills, suburb, photo) | User profiles with basic info |
| Create and browse help listings | Post 'I need help' / 'I can help' listings |
| Admin moderation panel | Admin can manage users and posts |
| Unit tests (pytest-django) | 12 tests passing |

## Sprint 2 — Matching, Chat & Ratings

| Tasks | Deliverables |
| --- | --- |
| Nearby search by suburb/postcode | Location-based listing filter |
| Real-time chat (Django Channels + Redis) | Matched users can chat live |
| Rating and review system | Star ratings shown on profiles |
| Report and block user features | Safety controls for the community |
| Email match notifications | Users notified of new matches |
| Integration testing & deployment | 18 tests passing, prototype live |

## Activity Log & Progress Updates

| Week | Sprint | Activity | Status |
| --- | --- | --- | --- |
| Week 1 | Sprint 1 | Sprint planning, project setup, user auth | Done |
| Week 2 | Sprint 1 | Profiles, listings, admin panel, unit tests | Done |
| Week 2 | Sprint 1 | Sprint review & retrospective | Done |
| Week 3 | Sprint 2 | Sprint planning, nearby search, chat setup | Done |
| Week 4 | Sprint 2 | Ratings, report/block, testing, deployment | Done |
| Week 4 | Sprint 2 | Sprint review & retrospective | Done |

## Sprint Reviews & Retrospectives

| Sprint | Review (Demo) | Retrospective |
| --- | --- | --- |
| Sprint 1 | Demo: register user, create profile, post listing, browse home page | Went well: clear task split, on-time delivery. Improve: create wireframes earlier |
| Sprint 2 | Demo: search nearby, chat live, leave rating, report user, deploy prototype | Went well: chat worked first try, all tests pass. Improve: allow more time for deployment |

Final Outcome: A working prototype where users register, post and browse help listings, search nearby, chat in real time, leave ratings, and admins moderate content — ready for software engineering assessment.