# Project Report

Local Community Skill Exchange and Help Board

Group F  |  Syed Abdullah Maaz  |  Fahad Ahmed  |  MSE800 Assessment 2

## 1. Executive Summary

This report documents planning and feasibility analysis for a community help board platform. Feasibility follows the GeeksforGeeks eight-type framework. Overall score: 4.47/5.00. Recommendation: proceed with development.

## 2. Introduction

Residents need local help but lack a trusted channel. This project delivers a web prototype for posting help listings, matching by location, chatting, and rating.

## 3. Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Python, Django, DRF |
| Database | PostgreSQL |
| Real-time | Django Channels + Redis |
| Testing | pytest-django |
| Deployment | Docker Compose |

## 4. Agile Plan Summary

| Sprint | Weeks | Focus |
| --- | --- | --- |
| Sprint 1 | 1–2 | Auth, profiles, listings, admin |
| Sprint 2 | 3–4 | Search, chat, ratings, safety |
| Release Sprint | 5–6 | UAT, deployment, regression |

## 5. Feasibility Study

Following GeeksforGeeks eight-type feasibility framework. Reference: https://www.geeksforgeeks.org/software-engineering/types-of-feasibility-study-in-software-project-development/

### 5.1 Need and Aim

Need: go/no-go decision before development. Aim: confirm objectives alignment, current technology suitability, and integration potential.

### 5.2 Eight Feasibility Types — Summary

| Type | Verdict | Key Finding |
| --- | --- | --- |
| Technical | Feasible | Django stack mature; team skills sufficient |
| Operational | Feasible | Clear workflows; Django admin maintenance |
| Economic | Feasible | Most important — ~$0 cost, high benefit |
| Legal | Feasible | Privacy Act; moderation; open-source compliance |
| Schedule | Feasible | 6-week 3-sprint plan meets deadline |
| Cultural & Political | Feasible | Mutual-aid values; moderation for sensitivity |
| Market | Feasible | Local need; differentiated from fee-based apps |
| Resource | Feasible | 2 developers, tools, time available |

### 5.3 Technical Feasibility

Hardware, software, team skills, maintainability. Django + PostgreSQL + Redis + Channels. Verdict: Feasible.

### 5.4 Operational Feasibility

Service delivery, usability, post-deployment maintenance. Member/Moderator/Admin roles. Verdict: Feasible.

### 5.5 Economic Feasibility (Most Important)

Cost: ~$0–$20/month. Benefit: community connection, cost savings vs commercial apps, assessment learning. Verdict: Feasible.

### 5.6 Legal Feasibility

Privacy Act, user content moderation, open-source licences. No payments in scope. Verdict: Feasible.

### 5.7 Schedule Feasibility

6 weeks, 3 sprints, ~240 person-hours. Release Sprint for UAT. Verdict: Feasible.

### 5.8 Cultural, Market, and Resource Feasibility

Cultural: aligns with community cooperation. Market: underserved free local exchange niche. Resource: human, financial, technology resources available. All feasible.

### 5.9 Decision Matrix

| Type | Weight | Score | Weighted |
| --- | --- | --- | --- |
| Technical | 15% | 5 | 0.75 |
| Operational | 12% | 4 | 0.48 |
| Economic | 20% | 5 | 1.00 |
| Legal | 8% | 4 | 0.32 |
| Schedule | 15% | 4 | 0.60 |
| Cultural & Political | 8% | 4 | 0.32 |
| Market | 10% | 4 | 0.40 |
| Resource | 12% | 5 | 0.60 |
| Total | 100% |  | 4.47 / 5.00 |

## 6. Conclusion

All eight GeeksforGeeks feasibility types assessed as feasible. Proceed with Sprint 1, Sprint 2, and Release Sprint.